CALTRACK

Enterprise Geolocation & Multi-Site Management

Architecture & Implementation Plan

Senior SaaS Architect Review · v1.0 · 2026-05-07

# 1. Executive Summary

CALTRACK already ships a substantial geolocation foundation: a tenant-isolated Location model with circle and polygon GeoJSON storage, a LocationZone grouping model, an EmployeeLocation assignment model, a TimeLog with location/geofence/override fields, and an admin map shell with leaflet-draw scaffolding. The deficit is not in data shape — it is in business logic, validation, enforcement, and observability.

This plan extends the existing architecture without rewriting it. No tables are renamed, no APIs are removed, no auth flow is touched. We add a thin reusable service layer, plug polygon validation into the existing clock-in path, link Shifts to Locations with a configurable enforcement policy, and finish the admin dashboard. Every change ships behind a feature flag at the company level so existing tenants see no behavior change until they opt in.

The work is divided into seven phases. Phase 1 is delivered with this document. Phases 2–7 are scoped, dependency-mapped, and ready to ship in subsequent turns.

## 1.1 Decisions taken (acknowledge or reverse before we proceed past Phase 1)

| Decision | Choice | Rationale |
| --- | --- | --- |
| Scope this turn | Architecture doc + Phase 1 | Surgical, reviewable, zero blast radius beyond models. |
| EmployeeLocation collision | Leave both as-is | Renaming live_locations.EmployeeLocation is a breaking change. Documented as Phase 7 cleanup. |
| PostGIS | Defer; pure-Python now | Service layer designed with swappable backend. Avoids Supabase plan changes. |
| Shift policy default | warn (configurable) | Existing tenants see no behavior change. Admins can switch to block per company. |

# 2. Existing Architecture Inventory

The codebase scan against E:\CALTRACK\Caltrack at HEAD found the following components already in place. This list is exhaustive within the scope of geolocation; subsequent phases must respect it.

## 2.1 Backend models (django-tenants, schema-per-company)

| App | Model | Status | Key fields |
| --- | --- | --- | --- |
| companies | Company | Live | schema_name, geofence_enabled, geofence_strict_mode, geofence_admin_override, geofence_radius_meters, compliance_mode |
| companies | Domain | Live | tenant routing |
| employees | Employee | Live | company FK, assigned_job_site (legacy) |
| time_tracking | JobSite | Legacy — keep | lat/lng/geofence_radius. Predates Location. |
| time_tracking | Location | Live | lat, lng, geofence_radius, geofence_polygon (GeoJSON), location_type, is_active, is_archived, company FK |
| time_tracking | LocationZone | Live | name, description, color, M2M Locations, company FK |
| time_tracking | EmployeeLocation | Live | employee FK, location FK, is_primary |
| time_tracking | TimeLog | Live | location FK, distance_from_site_meters, geofence_passed, admin_override_used |
| scheduling | Shift | Live | employee, company, shift_start/end — no location FK yet |
| live_locations | EmployeeLocation | Live (collision) | GPS ping log, distinct purpose. Same class name as time_tracking.EmployeeLocation. |

## 2.2 Backend tenancy & auth

django-tenants TenantMainMiddleware switches PostgreSQL schemas per request.

Custom CompanyMiddleware decodes JWT directly because DRF authenticates after Django middleware. It reads the company_id claim and calls connection.set_tenant().

Bearer JWT via djangorestframework-simplejwt. company_id encoded into access tokens. Tenant resolution is correct and well-tested.

No raw SQL anywhere in geolocation code. All queries go through Django ORM and are scoped by company FK or by tenant schema.

## 2.3 Backend APIs already wired

| Method | Path | Purpose |
| --- | --- | --- |
| POST | /api/time/clock-in/ | GPS clock-in with circle geofence check (polygon NOT validated) |
| POST | /api/time/clock-out/ | Clock out + email shift summary |
| CRUD | /api/time/locations/ | Location CRUD |
| CRUD | /api/time/zones/ | LocationZone CRUD |
| CRUD | /api/time/employee-locations/ | EmployeeLocation assignment CRUD |
| GET | /api/time/locations/overview/ | Admin map data with on-site employee counts |
| GET | /api/time/geofence-status/ | Per-employee geofence config status |

## 2.4 Frontend assets in place

LocationsPage.jsx — tabbed Map/Zones/Assignments/Overview UI with Google Places search, radius filter, archive flow.

locations/DrawableMap.jsx — Leaflet wrapper with leaflet-draw lazy-loaded; polygon drawing UI present but not wired to save.

locations/MapOverview.jsx, ZonesPanel.jsx, AssignmentsPanel.jsx — panels exist but not all connected to live data.

utils/geofence.js — haversine + ray-casting point-in-polygon already implemented and unit-shaped (inside / near_boundary / outside).

TimePage.jsx — GPS-aware clock-in flow with photo capture and face verification.

## 2.5 Defects discovered during inspection

LocationViewSet is defined twice in time_tracking/views.py (lines 42 and 627). The second definition wins at import time. The first is dead code that diverges from the second on permissions and archive filtering.

Polygon geofences can be saved but are never validated server-side at clock-in. Only circle radius is checked. Silent correctness bug for any tenant using polygon mode.

Two distinct EmployeeLocation classes (assignment vs GPS-ping). Type checkers and IDE auto-imports can pick the wrong one.

Shift model has no location FK. Shift-based location enforcement is impossible today.

Geofence logic lives inline in ClockInView.post — about 80 lines of decisioning. Violates the project rule "business logic NEVER in views."

LocationOverviewView returns on-site counts but no violation count or late-arrival count. The dashboard cannot color-code without these.

# 3. Gap Matrix vs. Specification

Each requirement from your brief mapped to current state and the phase that will close the gap.

| # | Requirement | Status | Phase |
| --- | --- | --- | --- |
| 1 | Multiple locations per organization (CRUD, circle + polygon, types) | In place — needs geofence_type + created_by | 1 |
| 2 | Polygon geofencing with server-side point-in-polygon validation | Storage in place; validation missing | 2 |
| 3 | Employee–Location assignment with allow_all override | Assignment in place; override missing | 1 |
| 4 | Shift-based location enforcement with policy | Not started | 1 (model) + 2 (engine) |
| 5 | Location zones / site groups | In place | — |
| 6 | Live admin map with clustering, status colours, popups | Partial UI scaffold; data lacks violations/late counts | 3 + 6 |
| 7 | Reusable geofence validation engine | Not started — logic inlined in view | 2 |
| 8 | Multi-tenant safety on every new surface | Inherited from django-tenants; needs explicit tests | 1, 2, 7 |
| 9 | Indexes, constraints, caching, future PostGIS | No GIN index on polygon yet; PostGIS deferred | 1, 7 |
| 10 | Service layer + APIs + permissions + migration safety | Partial — no service layer | 2, 3, 7 |

# 4. Target Architecture

## 4.1 Folder structure (additive, no renames)

backend/

├── companies/                 (unchanged — adds shift_enforcement_mode field)

├── employees/                 (unchanged — adds allow_all_locations field)

├── time_tracking/

│   ├── models.py              (adds geofence_type, created_by)

│   ├── views.py               (de-dup LocationViewSet; refactor ClockIn to service)

│   ├── serializers.py         (expose new fields)

│   ├── urls.py                (no change)

│   ├── geo/                   NEW — geofence engine package

│   │   ├── __init__.py

│   │   ├── geo_utils.py       Haversine, bounding-box, centroid

│   │   ├── validators.py      GeoJSON polygon shape & ring closure validation

│   │   └── geofence_service.py Single entry point: validate(employee, lat, lng, [shift])

│   ├── policies.py            NEW — strict/warn/off resolution rules

│   └── migrations/

│       └── 0003_layer3_geofence_fields.py   (Phase 1)

├── scheduling/

│   ├── models.py              (adds Shift.location FK + enforcement_override)

│   └── migrations/

│       └── 0002_shift_location.py

└── live_locations/            (untouched in Phases 1–6; rename queued for Phase 7)

* polygon coordinates already live in Location.geofence_polygon. The new geofence_type acts as the discriminator (circle | polygon | hybrid).

## 4.2 Geofence service layer (Phase 2 design)

All geofence decisioning routes through one entry point. Views, scheduled jobs, and offline reconcilers all call the same function.

# time_tracking/geo/geofence_service.py

def evaluate(*, employee, lat, lng, candidate_locations=None, shift=None,

company, allow_admin_override=False, is_admin=False) -> Decision:

"""Returns Decision(allowed: bool, location, distance_m, reason, mode)"""

Decision is a typed dataclass. Reason is one of: inside_circle, inside_polygon, near_boundary, outside_circle, outside_polygon, no_assigned_locations, shift_location_mismatch, admin_override. Mode is the company's strict/warn/off setting at decision time.

Backend interface is swappable. The default backend uses pure-Python Haversine + ray-casting; a future PostGIS backend implements the same interface using ST_DWithin and ST_Contains. Callers do not change.

## 4.3 Polygon validation algorithm

Validate GeoJSON shape: type=="Polygon", coordinates is list of rings, outer ring closed (first == last).

Reject rings with fewer than 4 points (3 vertices + closing point).

Reject rings with self-intersections — quick check using segment-pair sweep (O(n²) fine for n<200).

At validation time: bounding-box pre-filter, then ray-casting point-in-polygon on the outer ring.

Holes (inner rings) are evaluated as exclusion zones — point inside outer AND outside any hole == inside.

Distance to nearest edge computed only for "outside" results to power the "X metres from boundary" UX.

## 4.4 Shift–Location enforcement state machine

When an employee clocks in, the engine resolves a single Decision by walking the precedence list below. The first rule that fires determines the outcome.

Employee.allow_all_locations == True  →  bypass employee-location filter; still enforce geofence.

Active shift exists with shift.location set  →  filter candidate_locations to {shift.location}.

No shift filter  →  candidate_locations = EmployeeLocation rows for the employee.

Geofence check runs on the resulting candidate set. Closest matching location wins; non-matching → mode-based outcome.

Mode resolution: company.shift_enforcement_mode for shift mismatches; company.geofence_strict_mode for geofence misses. block / warn / off.

Admin override: only consulted when (allow_admin_override and is_admin and company.geofence_admin_override).

# 5. Phased Implementation Plan

## Phase 1 — Models & backend foundation  (DELIVERED THIS TURN)

Goal: extend models with the missing fields the rest of the plan needs, fix the duplicate ViewSet, set defaults that preserve current behaviour for existing tenants.

Files touched:

| File | Responsibility | Risk |
| --- | --- | --- |
| backend/companies/models.py | Add shift_enforcement_mode = warn¦block¦off (default warn). | Low |
| backend/employees/models.py | Add allow_all_locations: bool = False. | Low |
| backend/time_tracking/models.py | Add Location.geofence_type, Location.created_by FK. | Low |
| backend/scheduling/models.py | Add Shift.location FK (nullable) + Shift.enforcement_override. | Low |
| backend/time_tracking/views.py | Remove duplicate LocationViewSet (line 42); keep richer one (line 627). | Low |
| backend/time_tracking/serializers.py | Surface new fields to API clients. | Low |
| backend/<app>/migrations/000X_*.py | Tenant-aware AddField migrations with safe defaults. | Low |

Backward compatibility: all new fields are nullable or have defaults that match current behavior. Existing tenants see no behavioral change. Migration is additive — no data backfill needed.

Rollback: a single down-migration drops the new columns. No data loss because these columns are not yet read by any code path other than the new ones we are introducing.

## Phase 2 — Reusable geofence engine

| File | Responsibility | Risk |
| --- | --- | --- |
| backend/time_tracking/geo/geo_utils.py | haversine, bounding_box, polygon_centroid, point_in_ring, segments_intersect. | Low |
| backend/time_tracking/geo/validators.py | validate_geojson_polygon (shape, closure, self-intersection). | Low |
| backend/time_tracking/geo/geofence_service.py | Single evaluate() entry point. Returns Decision dataclass. | Medium |
| backend/time_tracking/policies.py | Resolves strict/warn/off mode per decision type. | Low |
| backend/time_tracking/views.py | ClockInView refactored to call evaluate(). Net delete ~70 lines. | Medium |

Dependencies: Phase 1 fields. No new packages.

Risk: ClockInView refactor must preserve all current outcomes (response shape, distance, error messages). Mitigated by table-driven tests covering: legacy JobSite path, EmployeeLocation path, no-GPS path, admin override path, polygon path (new), shift-mismatch path (new).

## Phase 3 — API extensions

| File | Responsibility | Risk |
| --- | --- | --- |
| backend/time_tracking/views.py | New POST /api/time/geofence/validate-point/ — dry-run check used by frontend. | Low |
| backend/time_tracking/views.py | LocationOverviewView enriched with violation_count, late_arrival_count. | Low |
| backend/scheduling/views.py | Shift serializer surfaces location_id and enforcement_override. | Low |

All new endpoints reuse existing tenant resolution. No URL renames; only additions.

## Phase 4 — Frontend polygon drawing & clustering

| File | Responsibility | Risk |
| --- | --- | --- |
| frontend/package.json | Add leaflet-draw + react-leaflet-cluster. | Low |
| frontend/src/ui/pages/locations/DrawableMap.jsx | Wire onDrawComplete to PATCH location.geofence_polygon. | Low |
| frontend/src/ui/pages/LocationsPage.jsx | Add "Draw geofence" button per location. | Low |
| frontend/src/ui/pages/locations/MapOverview.jsx | Wrap markers in MarkerClusterGroup. Status-coloured icons. | Low |

## Phase 5 — Frontend validation engine integration

| File | Responsibility | Risk |
| --- | --- | --- |
| frontend/src/utils/geofence.js | Already complete — extend with shift-mismatch reason codes. | Low |
| frontend/src/ui/pages/TimePage.jsx | Optimistic checkGeofence() before POST /clock-in/ for instant feedback. | Low |
| frontend/src/utils/geofence.js | New helper findBestLocation() that prefers shift.location when present. | Low |

## Phase 6 — Real-time admin dashboard

| File | Responsibility | Risk |
| --- | --- | --- |
| frontend/src/ui/pages/locations/MapOverview.jsx | Polling /api/time/locations/overview/ every 30s. Status colours. | Medium |
| frontend/src/ui/pages/locations/MapOverview.jsx | Marker popup: employees, attendance, violations, late arrivals. | Low |

Real-time choice: HTTP polling at 30s interval. WebSockets are queued for the optimization phase if polling load proves heavy. django-tenants does not yet have first-class Channels support without additional middleware work.

## Phase 7 — Optimization & production hardening

| File | Responsibility | Risk |
| --- | --- | --- |
| backend/time_tracking/migrations/000X | Composite indexes on (company, is_archived) and (employee, work_date, clock_in). | Low |
| backend/time_tracking/migrations/000X | GIN index on Location.geofence_polygon (PostgreSQL JSONB). | Low |
| backend/time_tracking/views.py | LocationOverviewView caches per-tenant for 30s using locmem. | Low |
| backend/live_locations/ | Rename live_locations.EmployeeLocation → EmployeeLocationPing. | Medium |
| docs | Document PostGIS migration plan: ST_DWithin / ST_Contains; ST_GeomFromGeoJSON. | — |

# 6. Multi-Tenant Safety Analysis

Every new surface follows three invariants. Phase 1 conformance is shown after each.

Schema isolation: TenantMainMiddleware sets the active schema before any view runs. New models live in TENANT_APPS, so their tables are created per-schema automatically. ✓

FK isolation: when a tenant model references another tenant model, both rows live in the same schema, so cross-tenant joins are physically impossible. New Shift.location FK is tenant-local. ✓

Service-layer scoping: geofence_service.evaluate() takes employee and resolves company from employee.company. It refuses to evaluate if employee.company != request.company at the caller, raising TenantMismatch. To be implemented in Phase 2.

Negative tests included in Phase 2 deliverables:

Tenant A admin attempts to read Tenant B Location → 403 (existing schema separation).

Forged JWT with company_id of Tenant B → CompanyMiddleware loads Tenant B schema; tenant A user object is detached. Confirms current tenancy resolution is correct (no change required).

TimeLog.location FK pointing into another schema → impossible at the DB level; no test needed but recorded as invariant.

# 7. API Contracts (Net New + Modified)

## 7.1 POST /api/time/geofence/validate-point/  (Phase 3)

Request:

{ "lat": 12.97, "lng": 80.04, "shift_id": "optional" }

Response 200:

{

"allowed": true,

"decision": "inside_polygon",

"matched_location": { "id": "...", "name": "..." },

"distance_m": 12,

"mode": "warn",

"shift": { "id": "...", "matches": true }

}

## 7.2 PATCH /api/time/locations/{id}/  (extended)

New optional fields: geofence_type, geofence_polygon (GeoJSON Polygon).

Server validates polygon via geo.validators before save.

## 7.3 GET /api/time/locations/overview/  (extended Phase 3)

Existing fields preserved. New fields per location:

status: "active" | "inactive" | "alert" | "overcrowded"

violation_count: int   # open TimeLogs with geofence_passed=false today

late_arrival_count: int  # open TimeLogs where clock_in > shift.shift_start + grace

capacity: int | null

## 7.4 PUT /api/scheduling/shifts/{id}/  (extended Phase 1)

New optional fields: location (id), enforcement_override.

Existing clients ignoring these fields keep working.

# 8. Migration & Rollback Strategy

django-tenants applies migrations per schema. We use only AddField with safe defaults. No RunPython data backfill is needed because all defaults match current implicit behaviour (warn mode mirrors the warn-only path that admins already had via geofence_strict_mode=False; allow_all_locations=False mirrors current require-assignment behaviour; geofence_type=circle mirrors current circle-only validation).

### Forward

python manage.py makemigrations companies employees scheduling time_tracking

python manage.py migrate_schemas --shared      # public schema first

python manage.py migrate_schemas               # all tenant schemas

### Rollback

python manage.py migrate_schemas <app> <previous_migration>  for each app

Or: drop new columns manually if Django state and DB drift. Field schema is documented in the migration file.

Frontend additions read optional fields with `?? defaults` so old API responses remain compatible.

Zero-downtime: all migrations are AddField with defaults set at the Python layer (default=...) plus null=True at the DB layer where applicable. PostgreSQL skips full-table rewrites for nullable columns. Acceptable on Supabase Session Pooler.

# 9. Performance & Scalability

Hot path: ClockInView.post is called once per clock-in. With ≤50 candidate locations per employee (typical: 1–5), pure-Python ray-casting + Haversine per candidate is sub-millisecond. No DB round-trip for math.

Polygon read: stored as JSONB in PostgreSQL. Phase 7 adds GIN index for queries that filter on polygon presence.

LocationOverview: aggregated read; cached per-tenant for 30s in Phase 7. Without cache: a single Location queryset + a TimeLog queryset filtered by clock_out IS NULL.

Marker clustering: critical for tenants with hundreds of sites. Uses leaflet.markercluster which renders in O(n log n) for n=10k sites without browser jank.

PostGIS: when adopted, polygon containment moves to ST_Contains which is O(log n) with GiST. Decision postponed until a tenant exceeds ~500 polygons or query latency exceeds 50ms.

# 10. Security Considerations

No new auth surface. JWT path unchanged. CompanyMiddleware logic unchanged.

Polygon GeoJSON is user-supplied. validators.py rejects oversized polygons (> 10k vertices), self-intersecting rings, and unclosed rings before storage.

Admin override path emits an audit row in TimeLog.admin_override_used (already in place); Phase 7 adds an admin_override_log model for full diff history.

GPS spoofing: noted but out-of-scope. Mitigations available later — accuracy threshold (already on the request as accuracy), photo + face match (already in place), and IP geolocation cross-check (Phase 7 candidate).

# 11. Future Extensibility Roadmap

PostGIS adoption — swap geofence_service backend; data migrated via ST_GeomFromGeoJSON.

Hybrid geofences (circle ∪ polygon, useful for "main building OR adjacent parking lot") — already a placeholder in geofence_type enum.

Real-time presence via WebSockets when polling load justifies the operational overhead.

Geofence templates — admins clone a polygon shape across sites.

Time-windowed geofences — different radius during night shift.

Mobile background tracking → live_locations.EmployeeLocationPing (renamed) becomes streamable; ops dashboard shows breadcrumb trails.

# 12. Phase 1 Deliverable (this turn)

What ships now:

companies.Company.shift_enforcement_mode — choice field, default "warn".

employees.Employee.allow_all_locations — bool, default False.

time_tracking.Location.geofence_type — choice field, default "circle".

time_tracking.Location.created_by — FK to accounts.User, nullable.

scheduling.Shift.location — FK to time_tracking.Location, nullable.

scheduling.Shift.enforcement_override — choice field, default "inherit".

Removal of duplicate LocationViewSet definition in time_tracking/views.py.

Migrations 0003_* in time_tracking and the new field migrations in companies/employees/scheduling.

Updated serializers exposing the new fields without breaking existing clients.

Behaviour change for existing tenants: NONE. Every new field defaults to a value that mirrors the implicit current behaviour. Polygons are still not validated yet — that is Phase 2.

# Appendix A — Files inspected

backend/quicktims/settings.py

backend/companies/models.py

backend/companies/middleware.py

backend/employees/models.py

backend/time_tracking/models.py

backend/time_tracking/views.py

backend/time_tracking/serializers.py

backend/time_tracking/urls.py

backend/time_tracking/utils.py

backend/time_tracking/migrations/0001_initial.py, 0002_*

backend/scheduling/models.py

backend/live_locations/models.py

frontend/src/ui/pages/LocationsPage.jsx

frontend/src/ui/pages/locations/DrawableMap.jsx

frontend/src/utils/geofence.js

# Appendix B — Phase 1 verification checklist

python manage.py makemigrations succeeds with the changes.

python manage.py migrate_schemas --shared && migrate_schemas runs cleanly.

curl POST /api/time/clock-in/ with existing payload returns 201 (no behavior regression).

curl GET /api/time/locations/overview/ returns 200 with existing field set + new optional fields absent.

curl PATCH /api/scheduling/shifts/{id}/ with location: {id} accepts the field.

Frontend builds; LocationsPage renders unchanged (no new fields surfaced yet).